Our sprint will be one workweek long with 1 story point complete by each team member each day for a total of 20 points (Combined from all team members) each 7 days. Each story point is worth 30 minutes of development time.

We will have a release planned every week with a goal of 20 complete points each week.

|  |  |  |
| --- | --- | --- |
| Date | User stories scheduled to be completed by this release | Stories started but not expected to be completed in this release |
| October 24th | 1,2,3 | 4 |
| October 31st | 4,5,6 | 7 |
| November 7th | 7, 8,9,10,11 | 11 |
| November 14th | 11,12,13,14,15 | 15 |
| November 21st | 15, 16, 17, 18, 19 |  |