**Team Jelly: Deliverable 4**



**CSCC01**

**November 13th, 2016**

**Team 25**

**Members: Dennis Tra, Henry Liu, Angelina Choi, Kelly Mo, Kris Lai**

Table of Contents

**Overview3**

Progression from Deliverable 3 to Deliverable 43

**System Design4**

System Design4

**Project** **Planning5**

Product Backlog5

Sprint Plan6,7

Task Board8,9

Burn Down Chart10

**Overview of progress from deliverable 3 to deliverable 4**

**System Design**

**Product Backlog – Sprint 2,3,4**

At the beginning of sprint 2, we had originally planned to compare using CSV files, but decided to change the comparison to two XML files as oppose to two CSV files. As a result, we saw a dramatic increase in story points needed for story 7 from the original value of 3 story points to 24 story points used.

Note:

-Changed Values represented by (OLD -> NEW)

-1 Story point = 0.5 developer hours = 30 minutes

|  |  |
| --- | --- |
| Priority: P  Story points: SP  Developer Hours: H | User Story |
| **P**: 4  **SP**: 4 -> 10  **H**: 5 | Story #4: As Hanno (an admin), I want to be able to open a file, stored on my computer to see the information of a system that has been updated from another catalogue |
| **P**: 5  **SP**: 10 -> 4  **H**: 2 | Story 5: As Hanno, I want to pull a XML file of the updated system corresponding to the table columns of my repository |
| **P**: 6  **SP**: 4  **H**: 2 | Story #6: As Hanno, I want to push an XML file |
| **P**: 7  **SP**: 3 -> 24  **H**: 12 | Story #7: As Hanno, I want to be able to compare two XML files representing the initial catalogue information versus the updated one. |
| **P**: 8  **SP**: 4 \_> 5  **H**: 2.5 | Story 8: As Hanno (an admin), I want to change the units of measurements that updates from other catalogues should be converted into before committing to my repository. |

Our original Story 8 has been removed. While working on our story, we noticed that we would be unable to modify existing files on disk to track changes due to security issues. After consulting with Hano, we established that he wants to see the changes via pull request on git.

|  |  |
| --- | --- |
| Priority: P  Story points: SP  Developer Hours: H | User Story |
| **P**: 8 (Now removed)  **SP**: 8 ->10  **H**: 5 | Story 8(Removed): As Hanno, I want to be able to view the description of a system that has been updated from another catalogue in a table format in an html page |

**Sprint Plan – Sprint**

Dennis -D

Henry – H

Kris Lai – KL

Kelly Mo – KM

Angelina - A

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| User Story | Task | D1 | D2 | D3 | D4 | D5 | D6 | D7 |
|  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |

**Task Board**

Task board at the end of our first sprint

**Burndown Chart**