Our sprint will be one workweek long with 1 story point complete by each team member each day for a total of 20 points (Combined from all team members) each 7 days. Each story point is worth 30 minutes of development time.

We will have a release planned every week with a goal of 20 complete points each week.

|  |  |  |
| --- | --- | --- |
| Date | User stories scheduled to be completed by this release | Stories started but not expected to be completed in this release |
| November 14th | 7, 8, 9, 10, 11, 12, 13 | 20 |
| November 21st | 14,15, 16, 17, 18, 19 | 20 |