**Release Plan (Cumulative)**

Our sprint will be one workweek long with 1 story point complete by each team member each day for a total of 20 points (Combined from all team members) each 7 days. Each story point is worth 30 minutes of development time.

We will have a release planned every week with a goal of 20 complete points each week.

|  |  |  |  |
| --- | --- | --- | --- |
| Date | User stories scheduled to be completed by this release | Stories started but not expected to be completed in this release | Estimated Remaining Story Points |
| October 10th | Creating User Stories | N/A | 96 |
| October 17th | Planning User stories | N/A | 96 |
| October 24th | 1, 2, 3, 4 | 4 | 71 |
| October 31st | 4, 5, 6, 7 | 4, 7 | 57 |
| November 7th | 4, 7, 8, 9, 10, 11 | 7, 11 | 57 |
| November 14th | 7, 11, 12, 13, 14, 15 | 15 | 40 |
| November 21st | 15, 16, 17, 18, 19 | N/A | 20 |